## Slide 1: Water-Energy Nexus Energy Matinee Pricing Pilot Workshop
February 24 2016
Presenters: Dan Pease
Jan Grygier

## Slide 2: Overview
Options and Recommendation
Requirements
Schedule
Design

## Slide 3: Potential 2017 Pilot Options
OPTION #1: Leverage PG&E’s Excess Power (XSP) pilot approved in D.14-05-025 by modifying billing to broaden the attractiveness of this pilot to customers on schedules with demand charges.
OPTION #2: New dynamic program with day-ahead event notification.
OPTION #3 (Recommended): New TOU program with preset hours and prices:
Incentive to use more during super off-peak hours through bill credits, with revenue-neutral energy price adders in other hours
Parallels Residential TOU Pilot Rate #3
Demand in super off-peak hours will not be used to determine demand charges on applicable schedules

## Slide 4: Requirements
Prompt CPUC decision on design, to allow enough time for implementation
  Need CPUC guidance soon to inform Advice Letter filing ~March 18
  Need Resolution approving Advice Letter by end of May
  Work must begin in June 2016 to allow for implementation in 2017.
Decision on participation levels can help expedite implementation
  Participation level of 200 accounts or less may allow implementation targeted as early as March 2017.
  Otherwise implementation would be targeted for June 2017
Cost will be a function Commission requirements as to:
  Adopted program design
  Required billing and other systems changes
  Required Marketing, Education & Outreach
  Measurement & Evaluation requirements
Need approval by June 1 of A.L. establishing a Memorandum Account to record actual implementation costs, with future reasonableness review.

## Slide 5: Proposed Timeline
Date | Activity | Comment
2/24/16 | Workshop | 
3/18/16 | File Advice Letter with Proposal | Memo account and draft tariffs
4/7/16 | Advice Letter: Protests due | 
4/14/16 | Advice Letter: Reply due | 
4/25/16 | Advice Letter: Draft Resolution | 
5/26/16 | Final Resolution | 
6/1/16 | Begin Billing and Systems Implementation | 
7/1/16 – 11/1/16 | Develop Measurement & Evaluation as well as Marketing Education & Outreach Plans | 
By 12/16 | File Advice Letter on remaining implementation issues | Final tariff, M&E and ME&O Plans
As early as March 2017 | Program effective (earliest possible date) | Dependent on requirements; otherwise could be 6/17

## Slide 6: Design - Run Pilot as if it was 2020
 | 2016 | 2017 | 2018 | 2019 | 2020
GWh Solar + Wind | 42,000 | 45,000 | 48,000 | 51,000 | 54,000
Annual Hours Negative DA Prices | 39 | 81 | 141 | 212 | 310
Percentage Hours Neg. Mar-May | 2% | 3.5% | 6% | 8% | 11%
MGC Cost Differential Winter Off-Peak to Spring HE 10-15 | $18/MWh | $23/MWh | $27/MWh | $31/MWh | $35/MWh
2016-2020 Solar and Wind Generation, Number of Hours with Negative Day-Ahead Prices,
And Cost Differential during Spring Super Off Peak under Average Hydro Conditions
(All Data from 2015 RDW Price Scenarios Model)
2020 will likely have approximately 3X more hours with negative prices, and a 50% higher differential between winter off-peak and spring super-off-peak Marginal Generation Costs than 2017. Running pilot using prices and triggers as of 2020 could provide more robust results.